# 🗺️ ZOVU: Consolidated 5-Day Master Roadmap

This roadmap synchronizes the efforts of the PM, Data Scientist, and Engineers to deliver a "National Deployment" ready MVP for Challenge 02.

## 📅 Day 1: The Identity & Data Foundation

Goal: Establish the "Source of Truth" and issuance of Squad Virtual Accounts.

- PM: Finalize user stories for "Mama Tunde" and "Tobi." Define "ZOVU-Shield" micro-insurance tiers.

- Data Science: Run scripts/data_generator.py (v3.4) to seed 90 days of "Pulse" history.

- Backend: Initialize the 4 core collections (traders, seekers, transactions, jobs).

- Squad Integration: Implement Squad VA API so every signup generates a 99-prefix account number.

- Frontend: Build the unified onboarding portal with 11-digit NIN/BVN validation.

## 📅 Day 2: The Intelligence Layer (Brain)

Goal: Build the scoring engines that turn behavioral data into collateral.

- Data Science: Implement the Pulse Score Engine (Consistency, Volume, Discipline, Reputation).

- Data Science: Finalize the Synergy Matcher (Language + Skills + Weather Resilience).

- Backend: Expose internal AI endpoints: GET /pulse/{trader_id} and POST /jobs/match.

- Frontend: Build the "Synergy Match" UI showing AI confidence scores and "Rain Resilient" tags.

- PM: Draft the first 4 slides of the Pitch Deck (Problem, User, Solution, Identity).

## 📅 Day 3: The Transactional Loop (Financial Rails)

Goal: Make the money move using Squad APIs.

- Backend: Integrate Squad Disburse for instant job payouts (implementing the 10% Auto-Save split).

- Backend: Integrate Squad Recurring for automated ZOVU-Shield premiums and Ajo contributions.

- Frontend: Build the Merchant Dashboard (Sales charts + "Hire" button) and Seeker Wallet.

- Data Science: Implement the "Real-time Pulse Update" logic—score increases immediately after a successful transaction.

- PM: Start the A4 Executive Summary for the judges.

## 📅 Day 4: Institutional Scale & Marketplace

Goal: Connect to Banks/HMOs and prove the "Self-Learning" economy.

- PM/Backend: Seed the partners and products tables (GTBank, Leadway, Reliance HMO).

- Frontend: Build the ZOVU Marketplace—dynamically filtering loans and insurance based on the user's Pulse Score.

- Data Science: Generate the Matching Accuracy Report and "Socio-Economic Impact" simulation data.

- Backend: Build the /apply-credit endpoint (logic: if pulse_score > 70 -> call Squad Disburse).

- PM: Record the Product Demo Video (Backup for the live pitch).

## 📅 Day 5: Final Polish & The National Pitch

Goal: Maximum presentation quality and code documentation.

- Team: Full end-to-end rehearsal (Signup -> Sale -> Job -> Payout -> Pulse Increase -> Loan Unlock).

- Backend: Final GitHub cleanup—ensure the README explains the Squad/AI integration clearly.

- PM: Finalize the 10-slide Deck. Focus on the "$19B Opportunity."

- Data Science: Create the "Pulse Growth" visualization for the final slides.

- Submission: Submit GitHub link and Slides 2 hours before the deadline.

## 🏆 Hackathon Win Checklist

- [ ] 11-digit Phone/NIN/BVN strictly enforced.

- [ ] 99-prefix Squad account numbers visible in UI.

- [ ] AI "Rainy Day" multiplier demonstrated in matching.

- [ ] Automated Ajo savings split shown in transaction history.